# Product Pulse — Team 1 ADS Q3 W28 - 13-17 Jul

Planned sprint ADS Q3 W28 - 13-17 Jul • planning snapshot + end-of-sprint outcome snapshot

This retrospective uses the planning snapshot as the baseline promise set for sprint intent and entry kind, and the outcome snapshot as the actual end-of-sprint result.

# Executive summary

Yellow. The sprint closed 8 of 16 visible items, including 2 Stories, 1 Tasks, and 4 Bugs. Product movement was real, but the sprint was still noisy: 15 items entered after planning and 8 of them were closed. The main misses were concentrated in 8 carryovers.

# Top-line metrics

| Metric | Value | How to read it |
| --- | --- | --- |
| Visible sprint items | 16 | Normalized sprint fact base: planning baseline plus outcome additions and planning-only misses |
| Delivered items | 8 | Items whose final outcome bucket is Done |
| Carry overs | 8 | Items not closed at sprint review |
| Delivered mix | 2 / 1 / 4 | Stories / Tasks / Bugs delivered |
| Entry kind mix | 1 / 15 / 0 | Planned / Added during sprint / Stretch visible |
| Readiness mix | 7 / 9 / 0 | Ready / At risk / Not Ready across the normalized sprint fact base |
| Progress items behaving as intended | 3/4 | Progress items were expected not to finish in this sprint |

# Stories done (2)

Below are the items marked Done in the sprint review snapshot, grouped by work-item type.

| Jira item | How entered |
| --- | --- |
| ADS-5784 — [FE/BE] Refactor pagina de permisiuni | Added |
| ADS-6545 — [SDK] Implementare v1 layer comunicare native-web *post message bridge | Added |

# Tasks done (1)

| Jira item | How entered |
| --- | --- |
| ADS-8205 — [FE]: Modificari rute pentru Mobile | Added |

# Bugs done (4)

| Jira item | How entered |
| --- | --- |
| ADS-8224 — [FE] La editarea elevului, campul "rol" nu afiseaza optiuni in dropdown si impiedica salvarea modificarilor | Added |
| ADS-8245 — [FE] Preferințe generale alignment | Added |
| ADS-8257 — [BE] - Eroare 400 la debifare afisare in catalog a unui transfer intre clase | Added |
| ADS-8269 — [Documente - Catalog] - De modificat fontul primei pagini | Added |

# Carry overs / not delivered (8)

| Jira item | Why it carried |
| --- | --- |
| ADS-2590 — Bug — [Students] - Trebuie inlocuit articolul de la model import automat-date de completare si sa se deschida articolul din manualul de utilizare daca de da click pe linkul respectiv | Partial completion |
| ADS-3896 — Bug — [Classes][Homework] -Problema la Trimiterea Temelor Corectate din aplicatia de mobil | Not started |
| ADS-7816 — Story — [SIIIR] - Import clase | Partial completion |
| ADS-7907 — Task — [BE] Refactoring SQL_CALC_FOUND_ROWS | Partial completion |
| ADS-8067 — Improvement — [Incadrare] Refactoring React & API | Late start / sequencing |
| ADS-8105 — Story — Impartirea pe module | Partial completion |
| ADS-8209 — Bug — [Prod][AWS][legacy-web] GET /api/v2/fisiere/view returns HTTP 500 when M_fisiere.php calls query() on null | Not started |
| ADS-8262 — Story — [FE] Responsive conduită / listă elevi | Partial completion |

# Blocker / miss pattern

| Metric | Value | How to read it |
| --- | --- | --- |
| Partial completion | 4 | Carryovers blocked by partial completion |
| Dependency / competing work | 0 | Delivery slipped because attention or dependency landed elsewhere |
| Not started | 2 | Committed item never really got underway |

# Data-quality caveats

This product pulse is retrospective only and uses the planning snapshot for baseline fields and the outcome snapshot for actuals.

3 rows have Sprint Intent = Progress and remained open; they are treated as healthy continuation rather than finish misses.

# Traceability / drill-down

| Report element | How to drill down | Traceability mechanism |
| --- | --- | --- |
| Delivered Stories / Tasks / Bugs | Click the section count rows | Snapshot-exact JQL by issuekey list |
| Carry overs / not delivered | Click the Carry overs count | Snapshot-exact JQL by issuekey list |
| Miss pattern summary | Click each miss-pattern count | Snapshot-exact JQL by issuekey list |

# Snapshot and fact-base list links

| Snapshot | Issue count | Link |
| --- | --- | --- |
| Planning snapshot raw list | 12 | 12 issues in the planning snapshot |
| Sprint review / outcome snapshot raw list | 21 | 21 issues in the Friday review snapshot |
| Normalized sprint fact base | 16 | 16 issues used for metrics and drill-down |

Planning and outcome are separate frozen moments.

Metric tables use the normalized sprint fact base, which keeps planning-only misses and outcome-only additions visible for traceability.

# Evidence artifacts

| Artifact | Link |
| --- | --- |
| Issue audit register | Open issue-level audit CSV |
| Metric lineage | Open metric lineage CSV |
| JQL traceability register | Open JQL traceability CSV |
| Sprint metrics JSON | Open sprint metrics JSON |

Use these files when you need to validate the exact rows and formulas behind a pulse claim.